Sprint 1

User Registration & Login (Epic 1)

Register a new user account (USN-1) — 3

User Authentication (Epic 2)

Login using email and password (USN-2) — 3

Search Sports Hall (Epic 3)

Search sports halls by date, time, and location (USN-3) — 2

Total Story Points in Sprint 1 = 3 + 3 + 2 = 8

Sprint 2

Check Availability (Epic 4)

View available dates and time slots (USN-4) — 3

Hall Booking (Epic 5)

Book a sports hall for the selected date and time (USN-5) — 5

Booking Status (Epic 6)

View the current booking status (USN-6) — 2

Total Story Points in Sprint 2 = 3 + 5 + 2 = 10

Sprint 3

Admin Approval (Epic 7)

Approve or reject booking requests (USN-7) — 5

Notifications (Epic 8)

Send booking confirmation and update notifications (USN-8) — 2

Total Story Points in Sprint 3 = 5 + 2 = 7

Sprint 4

Feedback (Epic 9)

Submit feedback after using the sports hall (USN-9) — 2

Reports & Analytics (Epic 10)

Generate booking reports and analytics (USN-10) — 4

Total Story Points in Sprint 4 = 2 + 4 = 6

Overall Story Points = 8 + 10 + 7 + 6 = 31